**Name:**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)**  *When you intend to complete the task* | **Date Due**  **(Actual)**  *When you actually completed the task* |
| 1. Create user stories | 3/21/21 | 3/20/21 |
| 2. Create low fidelity wireframes | 3/21/21 | 3/21/21 |
| 3. Fully understand clint requirements | 3/22/21 | 3/22/21 |
| 4. Create color themes / layout | 3/23/21 | 3/23/21 |
| 5. Develop page template /navigation bar / add links | 3/24/21 | 3/25/21 |
| 6. Fill contents / tables /dynamic effects such as lightbox | 3/26/21 | 3/27/21 |
| 7. Finalize the website | 3/29/21 | 3/29/21 |
| 8. Conduct user testing, document results | 3/31/21 | 3/31/21 |
| 9. |  |  |
| 10. |  |  |